# MIT DRY LOGS APP - COMPREHENSIVE DEVELOPMENT PLAN

## Production-Ready Implementation Guide

Version: 1.0

Last Updated: November 2025

Project Status: Development Phase 1 (Core Mobile + Lead Dashboard)

Tech Stack: React 18+, TypeScript, Firebase, PWA, Stripe

__________________________________________________

# TABLE OF CONTENTS

[Project Overview](#project-overview)

[Technical Architecture](#technical-architecture)

[Firebase Schema & Data Structure](#firebase-schema--data-structure)

[Sample Data & Seeding Strategy](#sample-data--seeding-strategy)

[React Component Architecture](#react-component-architecture)

[Authentication & Authorization](#authentication--authorization)

[Offline Functionality](#offline-functionality)

[UI/UX Specifications](#uiux-specifications)

[Feature Implementation Roadmap](#feature-implementation-roadmap)

[User Story Mapping](#user-story-mapping)

[Equipment Calculations (IICRC Standards)](#equipment-calculations-iicrc-standards)

[Data Export & Reporting](#data-export--reporting)

[Testing Strategy](#testing-strategy)

[Deployment & Setup](#deployment--setup)

__________________________________________________

# PROJECT OVERVIEW

## Application Scope

MIT Dry Logs App is a dual-interface (mobile + web) Progressive Web Application for water damage restoration mitigation teams.

### MVP Deliverables (Phase 1)

MIT Tech Mobile Interface (iOS/Android via PWA):

Job selection and daily workflow management

Real-time data entry for all 4 mitigation phases (Install, Demo, Check Service, Pull)

Photo capture and organization

Equipment tracking and IICRC-based calculations

Offline capability with automatic sync

Stripe payment collection (cash jobs)

MIT Lead Web Dashboard:

Job schedule overview

Red flag detection and monitoring

Job approval workflow

Equipment verification

Reporting and data export

Work order management and editing

### Tech Stack Rationale

| Component | Choice | Why |

|-----------|--------|-----|

| Frontend Framework | React 18+ with TypeScript | Type safety, performance, ecosystem |

| Backend/Database | Firebase (Firestore + RTDB) | Real-time sync, authentication, easy offline |

| Authentication | Firebase Auth | Email/password, persistent tokens, role support |

| Cloud Storage | Firebase Cloud Storage | Photos, documents, cost-effective |

| Local Storage | IndexedDB + Service Workers | Offline-first capability, large data handling |

| State Management | Zustand + React Context | Lightweight, easier than Redux for this project |

| Styling | Tailwind CSS + Entrusted Brand CSS | Rapid development, brand consistency |

| PWA | create-react-app + Workbox | Native app-like experience |

| Payments | Stripe SDK | PCI compliance, reliability |

| PDF Export | jsPDF + html2canvas | Client-side generation |

| Forms | React Hook Form + Zod | Validation, performance, UX |

__________________________________________________

# TECHNICAL ARCHITECTURE

## Application Architecture Diagram

┌─────────────────────────────────────────────────────────────────┐
│                    MIT TECH MOBILE (PWA)                         │
│                   MIT LEAD WEB DASHBOARD                         │
└────────────┬────────────────────────────────────────────────────┘
             │
    ┌────────┴────────────────────┐
    │   React Router Navigation    │
    │  (Role-based routing)        │
    └────────┬────────────────────┘
             │
┌────────────┴──────────────────────────────────────────────────┐
│              Zustand Store + React Context                     │
│  ├─ Auth Context (user, roles, permissions)                   │
│  ├─ Jobs Store (current jobs, filters)                        │
│  ├─ Sync Store (offline queue, sync status)                   │
│  └─ UI Store (notifications, modals, filters)                 │
└────────────┬──────────────────────────────────────────────────┘
             │
    ┌────────┴──────────────────┐
    │   Service Layer / Hooks    │
    │  ├─ useJobs()              │
    │  ├─ usePhotos()            │
    │  ├─ useEquipment()         │
    │  ├─ useSync()              │
    │  └─ useRealtimeUpdates()   │
    └────────┬──────────────────┘
             │
┌────────────┴──────────────────────────────────────────────────┐
│         Firebase Integration Layer                             │
│  ├─ Firebase Auth (email/password)                             │
│  ├─ Firestore (realtime reads/writes)                          │
│  ├─ Realtime Database (sync coordination)                      │
│  ├─ Cloud Storage (photos, PDFs)                               │
│  └─ Cloud Functions (calculations, validations)                │
└────────────┬──────────────────────────────────────────────────┘
             │
┌────────────┴──────────────────────────────────────────────────┐
│        Offline Sync Layer                                      │
│  ├─ Service Workers (cache, background sync)                   │
│  ├─ IndexedDB (local data persistence)                         │
│  ├─ Sync Queue (pending changes)                               │
│  └─ Conflict Resolution (last-write-wins)                      │
└─────────────────────────────────────────────────────────────────┘

## Request/Response Flow

### Online Flow

User Action → Zustand Store → Firebase Service → Firebase Backend → 
Store Updated → Component Re-render → User Sees Change (0-500ms)

### Offline Flow

User Action → Zustand Store → IndexedDB + Service Worker Cache → 
Component Re-render → Add to Sync Queue → 
[Connection Returns] → Sync Service → Firebase Backend → 
Merge/Conflict Resolution → Store Updated

## Deployment Architecture

┌─────────────────────────────────────────┐
│  GitHub Repository (source code)        │
│  └─ Main branch (production)            │
└────────────┬────────────────────────────┘
             │
┌────────────▼────────────────────────────┐
│  Firebase Hosting (React Build)         │
│  └─ Both MIT Tech + MIT Lead apps       │
│     (route-based separation)            │
└────────────┬────────────────────────────┘
             │
         ┌───┴──────┬──────────┐
         │          │          │
    ┌────▼────┐ ┌──▼───┐ ┌───▼────┐
    │Firestore│ │Cloud │ │Storage  │
    │(data)   │ │Func  │ │(photos) │
    │         │ │(logic)│ │         │
    └─────────┘ └──────┘ └─────────┘

__________________________________________________

# FIREBASE SCHEMA & DATA STRUCTURE

## Complete Firestore Collections

### Collection: `users`

{
  uid: string,                           // Firebase Auth UID
  email: string,
  displayName: string,
  phoneNumber: string,
  role: 'MIT_TECH' | 'MIT_LEAD' | 'ADMIN',
  zone: string,                          // Zone 1, Zone 2, Zone 3, 2nd Shift
  assignedJobs: string[],               // Array of job IDs
  createdAt: timestamp,
  lastLogin: timestamp,
  isActive: boolean,
  preferences: {
    notifications: boolean,
    darkMode: boolean,
    preferredTimeZone: string,
    language: string
  },
  qualifications: {
    iicrcCertified: boolean,
    certificationExpiry: timestamp,
    trainingLevel: 'junior' | 'mid' | 'senior'
  },
  metadata: {
    totalJobsCompleted: number,
    totalEquipmentScans: number,
    accuracyScore: number,
    lastActivityAt: timestamp
  }
}

Indexes Needed:

`role` + `isActive`

`zone` + `role`

`email` (unique)

__________________________________________________

### Collection: `jobs`

{
  jobId: string,                         // UUID
  
  // BASIC INFO
  customerInfo: {
    name: string,
    address: string,
    city: string,
    state: string,
    zipCode: string,
    phoneNumber: string,
    email: string,
    coordinates: {
      latitude: number,
      longitude: number
    }
  },
  
  // INSURANCE & CLAIM
  insuranceInfo: {
    carrierName: string,
    policyNumber: string,
    claimNumber: string,
    adjusterName: string,
    adjusterPhone: string,
    adjusterEmail: string,
    deductible: number,
    estimatedValue: number,
    categoryOfWater: 'Category 1' | 'Category 2' | 'Category 3'
  },
  
  // CAUSE OF LOSS
  causeOfLoss: {
    type: string,                        // 'Burst Pipe' | 'Flooding' | 'Ice Dam' | etc.
    description: string,
    location: string,                    // Where the loss occurred
    discoveryDate: timestamp,
    eventDate: timestamp
  },
  
  // JOB STATUS & WORKFLOW
  jobStatus: 'Pre-Install' | 'Install' | 'Demo' | 'Check Service' | 'Pull' | 'Complete' | 'On Hold',
  workflowPhases: {
    install: {
      status: 'pending' | 'in-progress' | 'completed',
      startedAt: timestamp,
      completedAt: timestamp,
      technician: string,                // UID of MIT Tech
      notes: string
    },
    demo: {
      status: 'pending' | 'in-progress' | 'completed',
      startedAt: timestamp,
      completedAt: timestamp,
      technician: string,
      notes: string,
      scheduledDate: timestamp
    },
    checkService: {
      status: 'pending' | 'in-progress' | 'completed',
      visits: [
        {
          visitNumber: number,
          startedAt: timestamp,
          completedAt: timestamp,
          technician: string,
          notes: string,
          readingsVerified: boolean
        }
      ]
    },
    pull: {
      status: 'pending' | 'in-progress' | 'completed',
      startedAt: timestamp,
      completedAt: timestamp,
      technician: string,
      notes: string
    }
  },
  
  // ROOM DATA
  rooms: [
    {
      roomId: string,
      roomName: string,
      roomType: string,                  // 'Bedroom' | 'Bathroom' | 'Kitchen' | etc.
      affectedStatus: 'affected' | 'unaffected' | 'partially-affected',
      dimensions: {
        length: number,                  // in feet
        width: number,
        height: number,
        squareFootage: number            // calculated
      },
      materialsAffected: [
        {
          materialId: string,
          materialType: string,          // 'Drywall' | 'Flooring' | 'Carpet' | etc.
          condition: 'wet' | 'damp' | 'dry',
          squareFootageAffected: number,
          removalDate: timestamp,
          removalPhotos: string[],       // URLs to Firebase Storage
          exposedMaterials: [
            {
              materialId: string,
              materialType: string,
              exposedAt: timestamp,
              readingsRequired: boolean
            }
          ]
        }
      ],
      moistureReadings: [
        {
          readingId: string,
          material: string,
          moisturePercentage: number,
          temperature: number,
          humidity: number,
          recordedAt: timestamp,
          readingType: 'pre-demo' | 'post-demo' | 'daily-check' | 'final',
          technicianId: string,
          photoUrl: string
        }
      ],
      photos: [
        {
          photoId: string,
          url: string,
          timestamp: timestamp,
          step: 'arrival' | 'assessment' | 'pre-demo' | 'demo' | 'post-demo' | 'daily-check' | 'final',
          caption: string,
          room: string,
          uploadedBy: string              // UID
        }
      ],
      dryingChamber: string,              // Chamber ID this room belongs to
      isClosed: boolean,
      closureNotes: string
    }
  ],
  
  // EQUIPMENT
  equipment: {
    chambers: [
      {
        chamberId: string,
        chamberName: string,
        assignedRooms: string[],         // Room IDs
        deploymentDate: timestamp,
        removalDate: timestamp,
        status: 'planned' | 'deployed' | 'removed',
        dehumidifiers: [
          {
            equipmentId: string,
            serialNumber: string,
            model: string,
            scanCode: string,
            deploymentTime: timestamp,
            removalTime: timestamp,
            readings: [
              {
                readingId: string,
                timestamp: timestamp,
                temperature: number,
                humidity: number,
                hoursRunning: number,
                ppd: number                // Pints per day
              }
            ],
            conditionOnRemoval: 'good' | 'needs-repair' | 'damaged'
          }
        ],
        airMovers: [
          {
            equipmentId: string,
            serialNumber: string,
            model: string,
            scanCode: string,
            deploymentTime: timestamp,
            removalTime: timestamp,
            conditionOnRemoval: 'good' | 'needs-repair' | 'damaged'
          }
        ],
        airScrubbers: [
          {
            equipmentId: string,
            serialNumber: string,
            model: string,
            scanCode: string,
            deploymentTime: timestamp,
            removalTime: timestamp,
            conditionOnRemoval: 'good' | 'needs-repair' | 'damaged'
          }
        ]
      }
    ],
    calculations: {
      totalAffectedSquareFootage: number,
      estimatedDryingDays: number,
      recommendedDehumidifierCount: number,
      recommendedAirMoverCount: number,
      recommendedAirScrubberCount: number,
      calculationMethod: string,          // 'IICRC Standard'
      lastCalculatedAt: timestamp,
      calculatedBy: string                // UID
    }
  },
  
  // SAFETY & COMPLIANCE
  safetyChecklist: {
    preArrivalInspection: boolean,
    containmentSetup: boolean,
    ppeEquipped: boolean,
    safetyConesPlaced: boolean,
    utilityLocations: {
      electrical: boolean,
      gas: boolean,
      water: boolean,
      verified: boolean,
      verifiedAt: timestamp
    },
    hazardsIdentified: [
      {
        hazardId: string,
        type: string,
        description: string,
        mitigationSteps: string,
        resolved: boolean
      }
    ]
  },
  
  // CUSTOMER COMMUNICATION
  communication: {
    groundRulesPresented: boolean,
    estimatedTimeline: string,
    customerConcerns: string[],
    preExistingConditions: [
      {
        conditionId: string,
        description: string,
        location: string,
        photoUrl: string
      }
    ]
  },
  
  // FINANCIAL
  financial: {
    insuranceDeductible: number,
    estimatedMaterials: number,
    estimatedLabor: number,
    estimatedTotal: number,
    actualExpenses: {
      materials: number,
      labor: number,
      equipment: number,
      total: number
    },
    paymentStatus: 'unpaid' | 'partial' | 'paid',
    paymentMethod: 'cash' | 'insurance' | 'mixed',
    payments: [
      {
        paymentId: string,
        amount: number,
        timestamp: timestamp,
        method: 'cash' | 'stripe' | 'insurance',
        stripeTransactionId: string,
        processedBy: string,
        receiptUrl: string
      }
    ]
  },
  
  // DOCUMENTATION
  documentation: {
    matterportScan: {
      completed: boolean,
      url: string,
      scanDate: timestamp
    },
    certificateOfSatisfaction: {
      obtained: boolean,
      signedDate: timestamp,
      customerSignature: string          // Base64 or storage URL
    },
    dryReleaseWaiver: {
      needed: boolean,
      obtained: boolean,
      signedDate: timestamp,
      customerSignature: string
    }
  },
  
  // SCHEDULING
  scheduling: {
    assignedTechnician: string,           // UID of primary tech
    assignedZone: string,
    scheduledDates: {
      install: timestamp,
      demo: timestamp,
      checkServices: [timestamp],
      pull: timestamp
    },
    estimatedCompletion: timestamp,
    actualCompletion: timestamp
  },
  
  // TRACKING & METADATA
  metadata: {
    createdAt: timestamp,
    createdBy: string,                   // UID
    lastModifiedAt: timestamp,
    lastModifiedBy: string,
    isSyncPending: boolean,              // For offline tracking
    isArchived: boolean,
    tags: string[],
    internalNotes: string
  }
}

Indexes Needed:

`jobStatus` + `scheduledDates.install`

`assignedTechnician` + `jobStatus`

`metadata.createdAt` (descending)

`assignedZone` + `jobStatus`

__________________________________________________

### Collection: `equipment`

{
  equipmentId: string,                   // UUID
  serialNumber: string,
  model: string,
  type: 'dehumidifier' | 'air-mover' | 'air-scrubber',
  category: 'standard' | 'commercial' | 'heavy-duty',
  
  // SPECIFICATIONS
  specifications: {
    manufacturer: string,
    purchaseDate: timestamp,
    purchasePrice: number,
    capacity: {
      ppd: number,                       // Pints Per Day (for dehumidifiers)
      cfm: number,                       // Cubic Feet per Minute (for movers/scrubbers)
      description: string
    },
    dimensions: {
      width: number,
      depth: number,
      height: number
    },
    weight: number,
    powerRequirements: {
      voltage: number,
      amperage: number,
      wattage: number
    }
  },
  
  // STATUS & TRACKING
  currentStatus: 'available' | 'deployed' | 'maintenance' | 'damaged' | 'retired',
  currentLocation: {
    jobId: string,
    chamberId: string,
    deployedAt: timestamp,
    expectedRemovalAt: timestamp
  },
  
  // MAINTENANCE
  maintenance: {
    lastServiceDate: timestamp,
    nextServiceDate: timestamp,
    maintenanceHistory: [
      {
        serviceId: string,
        date: timestamp,
        type: 'regular' | 'repair' | 'inspection',
        description: string,
        technician: string,
        cost: number
      }
    ],
    issuesDetected: [
      {
        issueId: string,
        date: timestamp,
        description: string,
        severity: 'low' | 'medium' | 'high',
        resolved: boolean,
        resolution: string
      }
    ]
  },
  
  // SCANNING & QR CODE
  scanCode: string,                      // QR code identifier
  tagNumber: string,                     // Physical tag on equipment
  
  metadata: {
    createdAt: timestamp,
    createdBy: string,
    lastModifiedAt: timestamp,
    totalDeployments: number,
    totalDaysDeployed: number
  }
}

__________________________________________________

### Collection: `workOrders`

{
  workOrderId: string,
  jobId: string,
  
  orderType: 'install' | 'demo' | 'check-service' | 'pull' | 'equipment-removal',
  
  scheduling: {
    plannedDate: timestamp,
    plannedStartTime: string,            // HH:MM format
    plannedEndTime: string,
    actualStartTime: timestamp,
    actualEndTime: timestamp,
    estimatedDuration: number,           // minutes
    actualDuration: number
  },
  
  assignment: {
    assignedTechnician: string,          // UID
    assignedBy: string,                  // UID of MIT Lead
    notes: string,
    priority: 'low' | 'normal' | 'high' | 'urgent'
  },
  
  tasks: [
    {
      taskId: string,
      taskName: string,
      taskType: string,                  // 'inspection' | 'removal' | 'assessment' etc.
      required: boolean,
      completed: boolean,
      completedAt: timestamp,
      completedBy: string,
      notes: string
    }
  ],
  
  status: 'planned' | 'in-progress' | 'completed' | 'cancelled' | 'on-hold',
  
  estimatedScope: string,
  actualScope: string,
  
  completionChecklistItems: [
    {
      itemId: string,
      description: string,
      required: boolean,
      checked: boolean,
      checkedAt: timestamp,
      checkedBy: string
    }
  ],
  
  metadata: {
    createdAt: timestamp,
    createdBy: string,
    lastModifiedAt: timestamp,
    lastModifiedBy: string,
    isSyncPending: boolean
  }
}

__________________________________________________

### Collection: `redFlags`

{
  flagId: string,
  jobId: string,
  
  flagType: 'missing-photos' | 'missing-readings' | 'missing-documentation' | 
            'overdue-job' | 'equipment-discrepancy' | 'unusual-reading' | 
            'incomplete-checklist' | 'payment-issue',
  
  severity: 'low' | 'medium' | 'high' | 'critical',
  
  description: string,
  detail: string,                        // Specific information about the flag
  
  createdAt: timestamp,
  triggeredBy: string,                   // What action triggered the flag
  
  flagStatus: 'open' | 'acknowledged' | 'resolved' | 'dismissed',
  
  assignedTo: string,                    // UID of MIT Lead
  resolvedAt: timestamp,
  resolvedBy: string,
  resolutionNotes: string,
  
  autoGenerated: boolean                 // Was this created by system or manual?
}

__________________________________________________

### Collection: `notifications`

{
  notificationId: string,
  userId: string,                        // UID of recipient
  
  type: 'job-assigned' | 'red-flag' | 'approval-needed' | 'schedule-change' | 
        'equipment-scan' | 'payment-received' | 'sync-error' | 'offline-mode',
  
  title: string,
  message: string,
  
  relatedEntity: {
    entityType: 'job' | 'work-order' | 'flag' | 'equipment',
    entityId: string
  },
  
  createdAt: timestamp,
  readAt: timestamp,
  actionUrl: string,                     // Where to navigate when clicked
  
  metadata: {
    priority: 'low' | 'normal' | 'high',
    dismissible: boolean
  }
}

__________________________________________________

### Collection: `syncQueue` (For offline tracking)

{
  queueId: string,
  userId: string,                        // UID of the user
  
  action: 'create' | 'update' | 'delete',
  entityType: 'job' | 'room' | 'photo' | 'reading' | 'equipment',
  entityId: string,
  
  data: object,                          // The data to sync
  timestamp: timestamp,
  retries: number,
  lastRetryAt: timestamp,
  
  status: 'pending' | 'synced' | 'error',
  errorMessage: string
}

__________________________________________________

## Firestore Security Rules

rules_version = '2';
service cloud.firestore {
  match /databases/{database}/documents {
    
    // Helper functions
    function isSignedIn() {
      return request.auth != null;
    }
    
    function isAdmin() {
      return get(/databases/$(database)/documents/users/$(request.auth.uid)).data.role == 'ADMIN';
    }
    
    function isMITLead() {
      return get(/databases/$(database)/documents/users/$(request.auth.uid)).data.role == 'MIT_LEAD';
    }
    
    function isMITTech() {
      return get(/databases/$(database)/documents/users/$(request.auth.uid)).data.role == 'MIT_TECH';
    }
    
    function isOwnUser() {
      return request.auth.uid == resource.data.uid;
    }
    
    // Users collection
    match /users/{uid} {
      allow read: if isSignedIn() && (isOwnUser() || isMITLead() || isAdmin());
      allow create: if isSignedIn() && isOwnUser();
      allow update: if isSignedIn() && (isOwnUser() || isAdmin());
      allow delete: if isAdmin();
    }
    
    // Jobs collection
    match /jobs/{jobId} {
      allow read: if isSignedIn() && (
        request.auth.uid == resource.data.scheduledTechnician ||
        isMITLead() ||
        isAdmin()
      );
      allow create: if isSignedIn() && (isMITLead() || isAdmin());
      allow update: if isSignedIn() && (
        request.auth.uid == resource.data.scheduledTechnician ||
        isMITLead() ||
        isAdmin()
      );
      allow delete: if isAdmin();
      
      // Nested collections
      match /photos/{photoId} {
        allow read: if isSignedIn();
        allow create: if isSignedIn();
        allow update, delete: if isSignedIn() && request.auth.uid == resource.data.uploadedBy;
      }
    }
    
    // Equipment collection
    match /equipment/{equipmentId} {
      allow read: if isSignedIn();
      allow create: if isSignedIn() && (isMITLead() || isAdmin());
      allow update: if isSignedIn() && (isMITLead() || isAdmin());
      allow delete: if isAdmin();
    }
    
    // Work Orders collection
    match /workOrders/{workOrderId} {
      allow read: if isSignedIn();
      allow create: if isSignedIn() && (isMITLead() || isAdmin());
      allow update: if isSignedIn() && (
        request.auth.uid == resource.data.assignment.assignedTechnician ||
        isMITLead() ||
        isAdmin()
      );
      allow delete: if isAdmin();
    }
    
    // Red Flags collection
    match /redFlags/{flagId} {
      allow read: if isSignedIn() && (
        request.auth.uid == resource.data.assignedTo ||
        isMITLead() ||
        isAdmin()
      );
      allow create: if isSignedIn() && (isMITLead() || isAdmin());
      allow update: if isSignedIn() && (
        request.auth.uid == resource.data.assignedTo ||
        isMITLead() ||
        isAdmin()
      );
      allow delete: if isAdmin();
    }
    
    // Notifications collection
    match /notifications/{notificationId} {
      allow read, update: if isSignedIn() && request.auth.uid == resource.data.userId;
      allow create: if isSignedIn() && isAdmin();
      allow delete: if isAdmin();
    }
    
    // Sync Queue (internal only)
    match /syncQueue/{queueId} {
      allow read, write: if isSignedIn();
    }
  }
}

__________________________________________________

# SAMPLE DATA & SEEDING STRATEGY

## Seed Data Overview

### Data to Generate (30 jobs total)

**8 jobs in Install phase** (various stages of progress)

**7 jobs in Demo phase** (some with demo completed, some ongoing)

**9 jobs in Check Service phase** (1-5 check services each)

**6 jobs in Pull phase** (at various completion states)

### Sample User Accounts (Pre-created)

// MIT TECH USERS
{
  email: 'marcus.johnson@entrusted.com',
  password: 'Demo@12345',
  role: 'MIT_TECH',
  displayName: 'Marcus Johnson',
  zone: 'Zone 1'
}

{
  email: 'sarah.williams@entrusted.com',
  password: 'Demo@12345',
  role: 'MIT_TECH',
  displayName: 'Sarah Williams',
  zone: 'Zone 2'
}

{
  email: 'james.lee@entrusted.com',
  password: 'Demo@12345',
  role: 'MIT_TECH',
  displayName: 'James Lee',
  zone: 'Zone 1'
}

{
  email: 'jessica.martinez@entrusted.com',
  password: 'Demo@12345',
  role: 'MIT_TECH',
  displayName: 'Jessica Martinez',
  zone: 'Zone 3'
}

// MIT LEAD USERS
{
  email: 'derek.pool@entrusted.com',
  password: 'Demo@12345',
  role: 'MIT_LEAD',
  displayName: 'Derek Pool',
  zone: 'All Zones'
}

{
  email: 'luke.giraudeau@entrusted.com',
  password: 'Demo@12345',
  role: 'MIT_LEAD',
  displayName: 'Luke Giraudeau',
  zone: 'All Zones'
}

// ADMIN USER
{
  email: 'jason.brannon@entrusted.com',
  password: 'Demo@12345',
  role: 'ADMIN',
  displayName: 'Jason Brannon'
}

### Sample Equipment Fleet

// DEHUMIDIFIERS
[
  { model: 'Dehumidifier PRO-400', ppd: 400, type: 'dehumidifier' },
  { model: 'Dehumidifier PRO-500', ppd: 500, type: 'dehumidifier' },
  { model: 'Dehumidifier PRO-600', ppd: 600, type: 'dehumidifier' },
  { model: 'Dehumidifier COMPACT-200', ppd: 200, type: 'dehumidifier' }
]

// AIR MOVERS
[
  { model: 'TurboDry 3000', cfm: 3000, type: 'air-mover' },
  { model: 'TurboDry 4000', cfm: 4000, type: 'air-mover' },
  { model: 'TurboDry 5000', cfm: 5000, type: 'air-mover' }
]

// AIR SCRUBBERS
[
  { model: 'PureAir 1000', type: 'air-scrubber', cfm: 1000 },
  { model: 'PureAir 1500', type: 'air-scrubber', cfm: 1500 }
]

## Seed Data Generation Script

// scripts/seedDatabase.ts
import admin from 'firebase-admin';
import faker from '@faker-js/faker';

const db = admin.firestore();

async function seedDatabase() {
  console.log('Starting database seed...');
  
  // 1. Create sample users
  await seedUsers();
  
  // 2. Create equipment inventory
  await seedEquipment();
  
  // 3. Create 30 sample jobs across all phases
  await seedJobs();
  
  // 4. Create work orders
  await seedWorkOrders();
  
  // 5. Create red flags
  await seedRedFlags();
  
  console.log('Seed complete!');
}

async function seedUsers() {
  const users = [
    // MIT TECH users
    {
      email: 'marcus.johnson@entrusted.com',
      displayName: 'Marcus Johnson',
      role: 'MIT_TECH',
      zone: 'Zone 1'
    },
    // ... more users
  ];
  
  for (const user of users) {
    try {
      const auth = await admin.auth().createUser({
        email: user.email,
        password: 'Demo@12345',
        displayName: user.displayName
      });
      
      await db.collection('users').doc(auth.uid).set({
        uid: auth.uid,
        email: user.email,
        displayName: user.displayName,
        role: user.role,
        zone: user.zone,
        createdAt: admin.firestore.Timestamp.now(),
        metadata: {
          totalJobsCompleted: Math.floor(Math.random() * 50),
          totalEquipmentScans: Math.floor(Math.random() * 200)
        }
      });
    } catch (error: any) {
      if (error.code !== 'auth/email-already-exists') {
        console.error(`Error creating user ${user.email}:`, error);
      }
    }
  }
}

async function seedEquipment() {
  const equipment = [
    // Dehumidifiers
    {
      model: 'Dehumidifier PRO-400',
      type: 'dehumidifier',
      serialNumber: `DEHU-${Math.random().toString(36).substr(2, 9).toUpperCase()}`,
      ppd: 400,
      currentStatus: 'available'
    },
    // ... more equipment
  ];
  
  for (const item of equipment) {
    await db.collection('equipment').add({
      ...item,
      createdAt: admin.firestore.Timestamp.now()
    });
  }
}

async function seedJobs() {
  const phases = ['Install', 'Demo', 'Check Service', 'Pull'];
  const zones = ['Zone 1', 'Zone 2', 'Zone 3', '2nd Shift'];
  
  for (let i = 0; i < 30; i++) {
    const phase = phases[Math.floor(i / 7.5)];
    const zone = zones[Math.floor(Math.random() * zones.length)];
    
    const jobData = {
      jobId: `JOB-${Date.now()}-${i}`,
      customerInfo: {
        name: faker.person.fullName(),
        address: faker.location.streetAddress(),
        city: 'Houston',
        state: 'TX',
        zipCode: faker.location.zipCode('7####'),
        phoneNumber: faker.phone.number('(###) ###-####'),
        email: faker.internet.email()
      },
      insuranceInfo: {
        carrierName: faker.company.name(),
        policyNumber: faker.string.alphaNumeric(10).toUpperCase(),
        claimNumber: `CLM-${faker.string.numeric(8)}`,
        deductible: [500, 1000, 2500, 5000][Math.floor(Math.random() * 4)]
      },
      jobStatus: phase,
      // ... more data
      createdAt: admin.firestore.Timestamp.now()
    };
    
    await db.collection('jobs').doc(jobData.jobId).set(jobData);
  }
}

// Run seed
seedDatabase().catch(console.error);

__________________________________________________

# REACT COMPONENT ARCHITECTURE

## Project Structure

src/
├── public/
│   ├── manifest.json                   # PWA manifest
│   ├── service-worker.js               # Service worker for offline
│   └── assets/
│       ├── images/
│       ├── icons/
│       └── entrusted-logo.svg
│
├── components/
│   ├── layout/
│   │   ├── MainLayout.tsx              # Main app layout with navigation
│   │   ├── Navbar.tsx                  # Top navigation
│   │   ├── Sidebar.tsx                 # Left navigation menu
│   │   └── NotificationBanner.tsx      # In-app notifications
│   │
│   ├── auth/
│   │   ├── LoginPage.tsx               # Email login
│   │   ├── OfflineLoginPrompt.tsx      # Cached login option
│   │   └── ProtectedRoute.tsx          # Role-based routing
│   │
│   ├── mit-tech/
│   │   ├── dashboard/
│   │   │   ├── DailyJobList.tsx        # List of today's jobs
│   │   │   ├── JobCard.tsx             # Individual job summary card
│   │   │   └── JobDetailView.tsx       # Full job details (read-only, for reference)
│   │   │
│   │   ├── workflows/
│   │   │   ├── install/
│   │   │   │   ├── OfficeStep.tsx      # At Office workflows
│   │   │   │   ├── TruckPrepStep.tsx
│   │   │   │   ├── PropertyArrivalStep.tsx
│   │   │   │   ├── ClockInStep.tsx
│   │   │   │   ├── ReviewJobDetailsStep.tsx
│   │   │   │   ├── FrontDoorStep.tsx
│   │   │   │   ├── CustomerIntroStep.tsx
│   │   │   │   ├── GroundRulesStep.tsx
│   │   │   │   ├── PropertyWalkthroughStep.tsx
│   │   │   │   ├── InsideHouseStep.tsx
│   │   │   │   ├── RoomEvaluationStep.tsx
│   │   │   │   ├── EquipmentCalculationsStep.tsx
│   │   │   │   ├── EquipmentPlacementStep.tsx
│   │   │   │   ├── DryingChamberSetupStep.tsx
│   │   │   │   ├── FinalDocumentationStep.tsx
│   │   │   │   └── LeavingHouseStep.tsx
│   │   │   │
│   │   │   ├── demo/
│   │   │   │   ├── PreDemoSetupStep.tsx
│   │   │   │   ├── PreDemoDocumentationStep.tsx
│   │   │   │   ├── RoomByRoomDemoStep.tsx
│   │   │   │   ├── DisposalDocumentationStep.tsx
│   │   │   │   ├── PostDemoAssessmentStep.tsx
│   │   │   │   ├── EquipmentAdjustmentStep.tsx
│   │   │   │   └── FinalDocumentationStep.tsx
│   │   │   │
│   │   │   ├── checkservice/
│   │   │   │   ├── ChamberReadingsStep.tsx
│   │   │   │   ├── RoomByRoomAssessmentStep.tsx
│   │   │   │   ├── ProgressEvaluationStep.tsx
│   │   │   │   └── FinalDocumentationStep.tsx
│   │   │   │
│   │   │   └── pull/
│   │   │       ├── FinalMoistureReadingsStep.tsx
│   │   │       ├── EquipmentRemovalStep.tsx
│   │   │       ├── SiteRestorationStep.tsx
│   │   │       ├── PaymentCollectionStep.tsx
│   │   │       ├── MatterportVerificationStep.tsx
│   │   │       ├── DryReleaseWaiverStep.tsx
│   │   │       └── CompletionVerificationStep.tsx
│   │   │
│   │   ├── rooms/
│   │   │   ├── RoomList.tsx            # List all rooms in job
│   │   │   ├── RoomDetail.tsx          # View/edit room details
│   │   │   ├── RoomForm.tsx            # Add/edit room form
│   │   │   └── MaterialsAffectedSection.tsx
│   │   │
│   │   ├── photos/
│   │   │   ├── PhotoCapture.tsx        # Camera interface
│   │   │   ├── PhotoGallery.tsx        # View all photos
│   │   │   ├── PhotoOrganization.tsx   # Organize by room/step
│   │   │   └── PhotoUploadQueue.tsx    # Pending photo uploads
│   │   │
│   │   ├── equipment/
│   │   │   ├── EquipmentScanner.tsx    # QR code scanning
│   │   │   ├── EquipmentList.tsx       # List equipment in job
│   │   │   ├── EquipmentPlacement.tsx  # Chamber/room assignment
│   │   │   └── EquipmentReadings.tsx   # Temperature/humidity readings
│   │   │
│   │   ├── safety/
│   │   │   ├── SafetyChecklist.tsx
│   │   │   └── HazardTracking.tsx
│   │   │
│   │   ├── notes/
│   │   │   └── JobNotes.tsx
│   │   │
│   │   └── completion/
│   │       ├── CompletionChecklist.tsx
│   │       └── JobSummary.tsx
│   │
│   ├── mit-lead/
│   │   ├── dashboard/
│   │   │   ├── ScheduleOverview.tsx    # Daily schedule view
│   │   │   ├── ZoneView.tsx            # Jobs by zone
│   │   │   ├── JobStatusSummary.tsx    # Cards showing status counts
│   │   │   └── QuickStats.tsx          # KPIs and metrics
│   │   │
│   │   ├── job-monitoring/
│   │   │   ├── JobList.tsx             # All jobs, searchable/filterable
│   │   │   ├── JobDetailPanel.tsx      # View full job details
│   │   │   ├── JobApprovalPanel.tsx    # Approve completed jobs
│   │   │   └── JobEditModal.tsx        # Edit job details
│   │   │
│   │   ├── red-flags/
│   │   │   ├── RedFlagDashboard.tsx    # All red flags
│   │   │   ├── RedFlagCard.tsx         # Individual flag card
│   │   │   ├── FlagDetail.tsx          # Detailed flag info & resolution
│   │   │   └── FlagStatusFilter.tsx    # Filter by severity/type
│   │   │
│   │   ├── work-orders/
│   │   │   ├── WorkOrderList.tsx
│   │   │   ├── WorkOrderForm.tsx       # Create/edit work order
│   │   │   ├── WorkOrderScheduler.tsx  # Calendar-based scheduling
│   │   │   └── WorkOrderDetail.tsx
│   │   │
│   │   ├── equipment-verification/
│   │   │   ├── EquipmentInventory.tsx  # All equipment status
│   │   │   ├── DeploymentTracking.tsx  # Where equipment is deployed
│   │   │   └── EquipmentIssues.tsx     # Maintenance & damage tracking
│   │   │
│   │   ├── reporting/
│   │   │   ├── ReportGenerator.tsx     # Choose report type
│   │   │   ├── DryLogReport.tsx        # PDF dry log
│   │   │   ├── EquipmentReport.tsx     # Equipment summary
│   │   │   ├── InvoicingReport.tsx     # Data for invoicing
│   │   │   └── ExportPanel.tsx         # CSV/PDF export
│   │   │
│   │   └── team-management/
│   │       ├── TechnicianList.tsx
│   │       ├── TechnicianDetail.tsx    # Performance, assigned jobs
│   │       └── TechnicianAssignment.tsx
│   │
│   ├── shared/
│   │   ├── forms/
│   │   │   ├── MoistureReadingForm.tsx
│   │   │   ├── PhotoUploadForm.tsx
│   │   │   ├── RoomDimensionForm.tsx
│   │   │   ├── EquipmentForm.tsx
│   │   │   └── PaymentForm.tsx         # Stripe integration
│   │   │
│   │   ├── modals/
│   │   │   ├── ConfirmationModal.tsx
│   │   │   ├── PhotoViewerModal.tsx
│   │   │   ├── EquipmentScanModal.tsx
│   │   │   └── ErrorModal.tsx
│   │   │
│   │   ├── cards/
│   │   │   ├── JobCard.tsx
│   │   │   ├── RoomCard.tsx
│   │   │   ├── EquipmentCard.tsx
│   │   │   └── ReadingCard.tsx
│   │   │
│   │   ├── charts/
│   │   │   ├── MoistureProgressChart.tsx
│   │   │   ├── TemperatureChart.tsx
│   │   │   ├── HumidityChart.tsx
│   │   │   └── EquipmentUsageChart.tsx
│   │   │
│   │   ├── inputs/
│   │   │   ├── MoistureInput.tsx
│   │   │   ├── TemperatureInput.tsx
│   │   │   ├── DimensionInput.tsx
│   │   │   └── SquareFootageInput.tsx
│   │   │
│   │   ├── buttons/
│   │   │   ├── PrimaryButton.tsx
│   │   │   ├── SecondaryButton.tsx
│   │   │   ├── DangerButton.tsx
│   │   │   ├── CtaButton.tsx           # Call-to-action (orange)
│   │   │   └── SmallButton.tsx
│   │   │
│   │   ├── loaders/
│   │   │   ├── Spinner.tsx
│   │   │   ├── SkeletonLoader.tsx
│   │   │   └── ProgressBar.tsx
│   │   │
│   │   └── status-indicators/
│   │       ├── JobStatusBadge.tsx
│   │       ├── SyncStatus.tsx          # Online/offline indicator
│   │       ├── PhaseProgressIndicator.tsx
│   │       └── RedFlagIndicator.tsx
│   │
│   └── admin/
│       ├── AdminDashboard.tsx
│       ├── UserManagement.tsx
│       ├── SystemLogs.tsx
│       └── DataManagement.tsx
│
├── hooks/
│   ├── useAuth.ts                      # Authentication context
│   ├── useJobs.ts                      # Jobs data & operations
│   ├── usePhotos.ts                    # Photo upload & management
│   ├── useEquipment.ts                 # Equipment scanning & tracking
│   ├── useWorkOrders.ts                # Work order management
│   ├── useRedFlags.ts                  # Red flag detection & tracking
│   ├── useOfflineSync.ts               # Offline sync logic
│   ├── useNotifications.ts             # In-app notifications
│   ├── useRealtimeUpdates.ts           # Real-time Firestore listeners
│   ├── usePagination.ts                # Pagination helper
│   └── useQueryFilter.ts               # Search & filter logic
│
├── services/
│   ├── firebase/
│   │   ├── config.ts                   # Firebase initialization
│   │   ├── auth.ts                     # Auth service methods
│   │   ├── jobs.ts                     # Job CRUD operations
│   │   ├── rooms.ts                    # Room management
│   │   ├── photos.ts                   # Photo upload/download
│   │   ├── equipment.ts                # Equipment operations
│   │   ├── workOrders.ts               # Work order operations
│   │   ├── redFlags.ts                 # Red flag operations
│   │   └── notifications.ts            # Notification operations
│   │
│   ├── offline/
│   │   ├── indexedDB.ts                # IndexedDB operations
│   │   ├── syncQueue.ts                # Manage pending syncs
│   │   ├── conflictResolver.ts         # Resolve sync conflicts
│   │   └── serviceWorkerUtils.ts
│   │
│   ├── equipment/
│   │   ├── calculations.ts             # IICRC calculations
│   │   ├── qrScanner.ts                # QR code scanning
│   │   └── equipmentDatabase.ts        # Equipment specs
│   │
│   ├── exports/
│   │   ├── pdfGenerator.ts             # PDF dry log generation
│   │   ├── csvExporter.ts              # CSV export
│   │   └── reportBuilder.ts            # Report compilation
│   │
│   ├── validation/
│   │   ├── jobValidation.ts
│   │   ├── roomValidation.ts
│   │   ├── readingValidation.ts
│   │   └── fieldValidators.ts
│   │
│   └── stripe/
│       └── paymentService.ts           # Stripe integration
│
├── stores/
│   ├── authStore.ts                    # Zustand auth state
│   ├── jobsStore.ts                    # Zustand jobs state
│   ├── uiStore.ts                      # Zustand UI state (modals, filters)
│   ├── syncStore.ts                    # Zustand sync state
│   └── notificationStore.ts            # Zustand notification state
│
├── types/
│   ├── index.ts                        # All TypeScript types/interfaces
│   ├── job.ts
│   ├── room.ts
│   ├── equipment.ts
│   ├── workOrder.ts
│   ├── redFlag.ts
│   ├── user.ts
│   └── firebase.ts
│
├── styles/
│   ├── globals.css                     # Global styles
│   ├── tailwind.css                    # Tailwind config
│   ├── brand.css                       # Entrusted brand colors/fonts
│   ├── responsive.css                  # Responsive utilities
│   └── animations.css                  # Transitions & animations
│
├── utils/
│   ├── dateUtils.ts                    # Date formatting & calculations
│   ├── numberUtils.ts                  # Number formatting
│   ├── fileUtils.ts                    # File operations
│   ├── debounce.ts
│   ├── throttle.ts
│   ├── getLocation.ts                  # Geolocation
│   ├── logging.ts                      # Debug logging
│   └── constants.ts                    # App constants
│
├── App.tsx                             # Main app component
├── AppRouter.tsx                       # Route configuration
├── index.tsx                           # Entry point
└── reportWebVitals.ts                  # Performance monitoring

__________________________________________________

# AUTHENTICATION & AUTHORIZATION

## Email-Based Authentication Flow

// services/firebase/auth.ts

import { createUserWithEmailAndPassword, signInWithEmailAndPassword, 
         signOut, sendPasswordResetEmail, updateProfile } from 'firebase/auth';
import { auth, db } from './config';
import { doc, setDoc, getDoc } from 'firebase/firestore';

export const authService = {
  async register(email: string, password: string, displayName: string, role: 'MIT_TECH' | 'MIT_LEAD') {
    const userCredential = await createUserWithEmailAndPassword(auth, email, password);
    
    // Update profile
    await updateProfile(userCredential.user, { displayName });
    
    // Create user document
    await setDoc(doc(db, 'users', userCredential.user.uid), {
      uid: userCredential.user.uid,
      email,
      displayName,
      role,
      zone: role === 'MIT_TECH' ? 'Zone 1' : 'All Zones',
      createdAt: new Date(),
      isActive: true,
      preferences: {
        notifications: true,
        darkMode: false,
        preferredTimeZone: 'America/Chicago'
      }
    });
    
    return userCredential.user;
  },
  
  async login(email: string, password: string) {
    const userCredential = await signInWithEmailAndPassword(auth, email, password);
    return userCredential.user;
  },
  
  async logout() {
    await signOut(auth);
  },
  
  async getUserData(uid: string) {
    const userDoc = await getDoc(doc(db, 'users', uid));
    return userDoc.data();
  },
  
  async resetPassword(email: string) {
    await sendPasswordResetEmail(auth, email);
  }
};

## Offline Login with Cached Credentials

// hooks/useAuth.ts
import { useEffect, useState } from 'react';
import { useAuthStore } from '@/stores/authStore';
import { useNotifications } from '@/hooks/useNotifications';

export const useAuth = () => {
  const [isLoading, setIsLoading] = useState(false);
  const authStore = useAuthStore();
  const { addNotification } = useNotifications();
  
  const login = async (email: string, password: string) => {
    setIsLoading(true);
    try {
      // Try online login first
      const user = await authService.login(email, password);
      
      // Cache credentials for offline use
      localStorage.setItem('cachedEmail', email);
      localStorage.setItem('cachedHash', btoa(password)); // Simple obfuscation
      localStorage.setItem('cachedUser', JSON.stringify({
        uid: user.uid,
        email: user.email,
        displayName: user.displayName
      }));
      
      authStore.setUser(user);
      authStore.setOnlineStatus(true);
    } catch (error) {
      // Try offline login with cached credentials
      const cachedEmail = localStorage.getItem('cachedEmail');
      const cachedHash = localStorage.getItem('cachedHash');
      
      if (cachedEmail === email && cachedHash === btoa(password)) {
        const cachedUser = JSON.parse(localStorage.getItem('cachedUser') || '{}');
        authStore.setUser(cachedUser);
        authStore.setOnlineStatus(false);
        addNotification({
          type: 'offline-mode',
          title: 'Offline Mode',
          message: 'You are using cached credentials. Changes will sync when online.'
        });
      } else {
        throw error;
      }
    } finally {
      setIsLoading(false);
    }
  };
  
  return { login, logout: authService.logout, isLoading };
};

## Role-Based Access Control

// components/auth/ProtectedRoute.tsx
import { Navigate } from 'react-router-dom';
import { useAuthStore } from '@/stores/authStore';

interface ProtectedRouteProps {
  children: React.ReactNode;
  requiredRole?: 'MIT_TECH' | 'MIT_LEAD' | 'ADMIN';
}

export const ProtectedRoute: React.FC<ProtectedRouteProps> = ({ 
  children, 
  requiredRole 
}) => {
  const { user, role, isAuthenticated } = useAuthStore();
  
  if (!isAuthenticated) {
    return <Navigate to="/login" />;
  }
  
  if (requiredRole && role !== requiredRole) {
    return <Navigate to="/unauthorized" />;
  }
  
  return <>{children}</>;
};

__________________________________________________

# OFFLINE FUNCTIONALITY

## Service Worker Implementation

// public/service-worker.js

const CACHE_NAME = 'mit-dry-logs-v1';
const urlsToCache = [
  '/',
  '/index.html',
  '/static/js/main.js',
  '/static/css/main.css',
  // Add manifest, icons, etc.
];

self.addEventListener('install', (event) => {
  event.waitUntil(
    caches.open(CACHE_NAME).then((cache) => {
      return cache.addAll(urlsToCache);
    })
  );
});

self.addEventListener('fetch', (event) => {
  // Network first for API calls, cache fallback
  if (event.request.url.includes('/api/')) {
    event.respondWith(
      fetch(event.request)
        .then((response) => {
          const clone = response.clone();
          caches.open(CACHE_NAME).then((cache) => {
            cache.put(event.request, clone);
          });
          return response;
        })
        .catch(() => {
          return caches.match(event.request);
        })
    );
  } else {
    // Cache first for static assets
    event.respondWith(
      caches.match(event.request).then((response) => {
        return response || fetch(event.request);
      })
    );
  }
});

// Background sync for pending changes
self.addEventListener('sync', (event) => {
  if (event.tag === 'sync-jobs') {
    event.waitUntil(syncPendingChanges());
  }
});

async function syncPendingChanges() {
  // Trigger sync from IndexedDB
  const message = { type: 'SYNC_DATA' };
  self.clients.matchAll().then((clients) => {
    clients.forEach((client) => {
      client.postMessage(message);
    });
  });
}

## IndexedDB Management

// services/offline/indexedDB.ts

import { openDB } from 'idb';

const DB_NAME = 'MIT_DRY_LOGS_DB';
const DB_VERSION = 1;

export const initDB = async () => {
  return openDB(DB_NAME, DB_VERSION, {
    upgrade(db) {
      // Store for job data
      if (!db.objectStoreNames.contains('jobs')) {
        db.createObjectStore('jobs', { keyPath: 'jobId' });
      }
      
      // Store for rooms
      if (!db.objectStoreNames.contains('rooms')) {
        const roomStore = db.createObjectStore('rooms', { keyPath: 'roomId' });
        roomStore.createIndex('jobId', 'jobId');
      }
      
      // Store for photos (metadata only, actual photos in Cloud Storage)
      if (!db.objectStoreNames.contains('photos')) {
        const photoStore = db.createObjectStore('photos', { keyPath: 'photoId' });
        photoStore.createIndex('jobId', 'jobId');
        photoStore.createIndex('syncStatus', 'syncStatus');
      }
      
      // Store for readings
      if (!db.objectStoreNames.contains('readings')) {
        const readingStore = db.createObjectStore('readings', { keyPath: 'readingId' });
        readingStore.createIndex('jobId', 'jobId');
        readingStore.createIndex('roomId', 'roomId');
      }
      
      // Store for sync queue
      if (!db.objectStoreNames.contains('syncQueue')) {
        const syncStore = db.createObjectStore('syncQueue', { keyPath: 'id', autoIncrement: true });
        syncStore.createIndex('status', 'status');
      }
    }
  });
};

export const idbService = {
  async saveJob(job: any) {
    const db = await initDB();
    return db.put('jobs', job);
  },
  
  async getJob(jobId: string) {
    const db = await initDB();
    return db.get('jobs', jobId);
  },
  
  async getAllJobs() {
    const db = await initDB();
    return db.getAll('jobs');
  },
  
  async savePhoto(photo: any) {
    const db = await initDB();
    return db.put('photos', photo);
  },
  
  async addToSyncQueue(action: 'create' | 'update' | 'delete', entity: any) {
    const db = await initDB();
    return db.add('syncQueue', {
      action,
      entity,
      timestamp: Date.now(),
      status: 'pending'
    });
  },
  
  async getSyncQueue() {
    const db = await initDB();
    const allIndex = db.transaction('syncQueue').store.index('status');
    return allIndex.getAll('pending');
  },
  
  async markSynced(queueId: number) {
    const db = await initDB();
    const item = await db.get('syncQueue', queueId);
    item.status = 'synced';
    return db.put('syncQueue', item);
  }
};

## Sync Manager

// services/offline/syncManager.ts

import { idbService } from './indexedDB';
import { useAuthStore } from '@/stores/authStore';

export const syncManager = {
  async syncData() {
    const { isOnline } = useAuthStore();
    
    if (!isOnline) {
      console.log('Offline: queuing changes for sync');
      return;
    }
    
    console.log('Starting sync...');
    const queue = await idbService.getSyncQueue();
    
    for (const item of queue) {
      try {
        switch (item.action) {
          case 'create':
            await firebase.firestore().collection(item.entity.type).add(item.entity.data);
            break;
          case 'update':
            await firebase.firestore()
              .collection(item.entity.type)
              .doc(item.entity.id)
              .update(item.entity.data);
            break;
          case 'delete':
            await firebase.firestore()
              .collection(item.entity.type)
              .doc(item.entity.id)
              .delete();
            break;
        }
        
        await idbService.markSynced(item.id);
      } catch (error) {
        console.error('Sync error:', error);
        // Keep in queue for retry
      }
    }
    
    console.log('Sync complete');
  },
  
  watchOnlineStatus() {
    window.addEventListener('online', () => {
      console.log('Back online');
      this.syncData();
    });
    
    window.addEventListener('offline', () => {
      console.log('Went offline');
    });
  }
};

__________________________________________________

# UI/UX SPECIFICATIONS

## Design System

### Color Palette (Entrusted Brand)

/* Brand Colors */
--color-primary-orange: #f87b4d;
--color-gray: #a4a4a5;
--color-gray-light: #d6d8d7;
--color-white: #ffffff;

/* Status Colors */
--color-success: #4CAF50;
--color-warning: #FFC107;
--color-error: #F44336;
--color-info: #2196F3;

/* Neutral */
--color-bg-primary: #ffffff;
--color-bg-secondary: #f5f5f5;
--color-text-primary: #a4a4a5;
--color-text-secondary: #757575;
--color-border: #e0e0e0;

### Typography

/* Headers: Poppins Bold */
h1 { font-family: 'Poppins', sans-serif; font-weight: 700; font-size: 48px; }
h2 { font-family: 'Poppins', sans-serif; font-weight: 700; font-size: 32px; }
h3 { font-family: 'Poppins', sans-serif; font-weight: 700; font-size: 28px; }
h4 { font-family: 'Poppins', sans-serif; font-weight: 700; font-size: 24px; }

/* Body: Inter Regular */
body { font-family: 'Inter', sans-serif; font-weight: 400; font-size: 16px; line-height: 1.5; }
.text-emphasis { font-family: 'Inter', sans-serif; font-weight: 500; }

### Spacing System

Base: 8px
xs: 4px
sm: 8px
md: 16px
lg: 24px
xl: 32px
xxl: 48px

## MIT TECH Mobile Interfaces

### Home Screen / Daily Job List

┌─────────────────────────────────────────┐
│ [📍 Zone 1]  [Username ▼]   [⚙️]        │ ← Header with zone, user, settings
├─────────────────────────────────────────┤
│                                          │
│  Today's Jobs  [Filter▼]  [Search]     │ ← Title + controls
│                                          │
├─────────────────────────────────────────┤
│  ┌─────────────────────────────────────┐│
│  │ 🟢 INSTALL - In Progress            ││
│  │ Johnson Family - 6003 Soaring Pine  ││
│  │ Started: 9:45 AM • 2h 15min         ││
│  │ [Clock Out] [View Job]              ││
│  └─────────────────────────────────────┘│
│                                          │
│  ┌─────────────────────────────────────┐│
│  │ ⚪ DEMO - Scheduled                  ││
│  │ Williams Residence - 123 Oak Street  ││
│  │ Scheduled: 2:00 PM • Next Stop      ││
│  │ [Start] [Details]                   ││
│  └─────────────────────────────────────┘│
│                                          │
│  ┌─────────────────────────────────────┐│
│  │ ⚪ CHECK SERVICE - Not Yet Started   ││
│  │ Lee Property - 456 Pine Ave         ││
│  │ Scheduled: Tomorrow 10:00 AM        ││
│  │ [Details]                           ││
│  └─────────────────────────────────────┘│
│                                          │
└─────────────────────────────────────────┘

### Job Workflow Step Screen (Install Example)

┌────────────────────────────────────────────────┐
│ [◄] Install Workflow - Room Evaluation      [X]│ ← Navigation
├────────────────────────────────────────────────┤
│                                                 │
│  Step 4 of 15: Room by Room Evaluation        │ ← Progress indicator
│  ████████░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░ │
│                                                 │
├────────────────────────────────────────────────┤
│                                                 │
│  📍 Current Location: Inside the House         │ ← Location context
│                                                 │
│  For each room: name it, take overall photos, │ ← Instructions
│  capture measurements, take thermal imaging  │
│  and moisture meter readings of affected and │
│  unaffected materials.                        │
│                                                 │
├────────────────────────────────────────────────┤
│                                                 │
│  AFFECTED ROOMS                                │ ← Section title
│                                                 │
│  ┌──────────────────────────────────────────┐ │
│  │ [+] Add Room                             │ │ ← Add button
│  └──────────────────────────────────────────┘ │
│                                                 │
│  [Master Bedroom]                             │ ← Room card
│  Length: 15ft • Width: 12ft • Height: 8ft    │
│  Footage: 180 sq ft                          │
│  [ Edit ] [ Delete ]                         │
│                                                 │
│  [Living Room]                                │
│  Length: 20ft • Width: 18ft • Height: 9ft    │
│  Footage: 360 sq ft                          │
│  [ Edit ] [ Delete ]                         │
│                                                 │
├────────────────────────────────────────────────┤
│                                                 │
│  [⬅️ Previous Step]  [Next Step ➜]            │ ← Navigation buttons
│                                                 │
└────────────────────────────────────────────────┘

### Photo Capture & Gallery

┌─────────────────────────────────────────────┐
│ [◄] Photos - Install Day               [🔧] │
├─────────────────────────────────────────────┤
│                                              │
│ [📸 Take Photo] [📷 Upload] [Filter ▼]     │ ← Actions
│                                              │
├─────────────────────────────────────────────┤
│                                              │
│ MASTER BEDROOM - Overall (2 photos)        │ ← Room grouping
│ ┌─────────┐ ┌─────────┐                   │
│ │ [Photo] │ │ [Photo] │  [+ Add]          │
│ │ 9:34 AM │ │ 9:42 AM │                   │
│ │ [📝]    │ │ [📝]    │                   │
│ └─────────┘ └─────────┘                   │
│                                              │
│ MASTER BEDROOM - Moisture Reading (1)      │
│ ┌─────────┐                                │
│ │ [Photo] │  [+ Add]                      │
│ │ 10:12 AM│                               │
│ │ [📝]    │                               │
│ └─────────┘                                │
│                                              │
│ KITCHEN - Cause of Loss (1)                │
│ ┌─────────┐                                │
│ │ [Photo] │  [+ Add]                      │
│ │ 10:15 AM│                               │
│ │ [📝]    │                               │
│ └─────────┘                                │
│                                              │
└─────────────────────────────────────────────┘

### Equipment Calculator & Placement

┌────────────────────────────────────────────┐
│ [◄] Equipment Calculations              [ℹ️] │
├────────────────────────────────────────────┤
│                                             │
│ IICRC STANDARD CALCULATIONS                │
│                                             │
│ Total Affected Square Footage:  │ 1,850 ft²│ ← Auto-calculated
│ Water Category:                 │Cat 3     │
│ Estimated Drying Time:          │5-7 days  │
│                                             │
├─ ─ ─ ─ ─ ─ ─ ─ ─ ─ ─ ─ ─ ─ ─ ─ ─ ─ ─ ─┤
│ RECOMMENDED EQUIPMENT                      │
│                                             │
│ Dehumidifiers:      4 x PRO-500 (500 PPD) │
│ Air Movers:         6 x TurboDry 4000      │
│ Air Scrubbers:      2 x PureAir 1500       │
│                                             │
├─ ─ ─ ─ ─ ─ ─ ─ ─ ─ ─ ─ ─ ─ ─ ─ ─ ─ ─ ─┤
│ DRYING CHAMBERS                             │
│                                             │
│ Chamber 1: Master Bedroom + Master Bath   │ ← Drag to assign
│   ┌─────────────────────┐                 │
│   │ • PRO-500 Dehu      │                 │
│   │ • TurboDry 4000 x2  │                 │
│   │ • PureAir 1500      │                 │
│   └─────────────────────┘                 │
│                                             │
│ Chamber 2: Living Room + Kitchen           │
│   ┌─────────────────────┐                 │
│   │ • PRO-500 Dehu x2   │                 │
│   │ • TurboDry 4000 x3  │                 │
│   │ • PureAir 1500      │                 │
│   └─────────────────────┘                 │
│                                             │
│ [⬅️ Previous]  [Save & Next ➜]             │
└────────────────────────────────────────────┘

## MIT LEAD Web Dashboard

### Daily Schedule Overview

┌──────────────────────────────────────────────────────────┐
│ [Entrusted Logo]  Daily Schedule  [Derek Pool ▼] [🔔]  │
├──────────────────────────────────────────────────────────┤
│                                                           │
│ [All Zones ▼]  [Today] [This Week] [This Month]         │
│                                                           │
├──────────────────────────────────────────────────────────┤
│  SUMMARY                                                  │
│  ┌────────┬────────┬────────┬────────┐                   │
│  │ Install│  Demo  │ Check  │ Pull   │                   │
│  │   8    │   5    │   12   │   5    │                   │
│  └────────┴────────┴────────┴────────┘                   │
│                                                           │
├──────────────────────────────────────────────────────────┤
│  SCHEDULE BY ZONE                                        │
│                                                           │
│  ZONE 1 (Marcus Johnson, Sarah Williams)                 │
│  ┌─────────────────────────────────────────────────┐    │
│  │ 9:00 AM  INSTALL | Johnson Family               │    │
│  │          6003 Soaring Pine | 🟢 In Progress     │    │
│  │ 2:00 PM  DEMO    | Williams Residence           │    │
│  │          123 Oak Street | ⚪ Not Started        │    │
│  └─────────────────────────────────────────────────┘    │
│                                                           │
│  ZONE 2 (James Lee)                                       │
│  ┌─────────────────────────────────────────────────┐    │
│  │ 10:30 AM CHECK   | Lee Property                 │    │
│  │          456 Pine Ave | 🟢 In Progress          │    │
│  │ 1:00 PM  PULL    | Martinez Home                │    │
│  │          789 Elm St | ⚪ Not Started            │    │
│  └─────────────────────────────────────────────────┘    │
│                                                           │
└──────────────────────────────────────────────────────────┘

### Red Flag Dashboard

┌──────────────────────────────────────────────────────────┐
│ [◄] Red Flags Dashboard  [Filter ▼] [Sort ▼]           │
├──────────────────────────────────────────────────────────┤
│                                                           │
│ 🔴 CRITICAL (3)   🟠 HIGH (7)   🟡 MEDIUM (12)          │
│                                                           │
├──────────────────────────────────────────────────────────┤
│                                                           │
│ 🔴 CRITICAL                                               │
│                                                           │
│ ┌──────────────────────────────────────────────────┐    │
│ │ Missing Final Readings - JOB-25-WILLIAMS         │    │
│ │ Job pulled 3 days ago, no final moisture readings│    │
│ │ Assigned to: Derek Pool | Open                   │    │
│ │ [Investigate] [Resolve]                         │    │
│ └──────────────────────────────────────────────────┘    │
│                                                           │
│ ┌──────────────────────────────────────────────────┐    │
│ │ Equipment Discrepancy - JOB-24-GARCIA            │    │
│ │ 2x PRO-500 Dehu scanned out but not returned    │    │
│ │ Assigned to: Derek Pool | Open                   │    │
│ │ [Investigate] [Resolve]                         │    │
│ └──────────────────────────────────────────────────┘    │
│                                                           │
│ 🟠 HIGH                                                   │
│                                                           │
│ ┌──────────────────────────────────────────────────┐    │
│ │ Missing Photos - JOB-26-CHEN                     │    │
│ │ Check service completed, only 2 photos uploaded │    │
│ │ Assigned to: Luke Giraudeau | Open              │    │
│ │ [Investigate] [Resolve]                         │    │
│ └──────────────────────────────────────────────────┘    │
│                                                           │
│ [Load More]                                              │
│                                                           │
└──────────────────────────────────────────────────────────┘

### Job Approval Panel

┌──────────────────────────────────────────────────────────┐
│ [◄] Job Approval - JOB-25-WILLIAMS                      │
├──────────────────────────────────────────────────────────┤
│                                                           │
│ CUSTOMER: Johnson Family                                 │
│ ADDRESS: 6003 Soaring Pine Ct, Kingwood, TX            │
│ CLAIM: AGW 215138 | CARRIER: Wellington                │
│ CATEGORY: Cat 1 | DEDUCTIBLE: $5,900                   │
│                                                           │
├──────────────────────────────────────────────────────────┤
│ COMPLETION CHECKLIST                                    │
│                                                           │
│ ✅ All materials documented                              │
│ ✅ Final moisture readings verified                      │
│ ✅ All equipment removed                                 │
│ ✅ Certificate of Satisfaction signed                    │
│ ✅ Dry Release Waiver signed (if applicable)             │
│ ⚠️  Payment verified (PENDING - see below)               │
│                                                           │
├──────────────────────────────────────────────────────────┤
│ MATERIALS REMOVED                                        │
│                                                           │
│ Master Bedroom:                                          │
│   • Drywall: 180 sq ft                                  │
│   • Carpet & Pad: 180 sq ft                             │
│ Kitchen:                                                 │
│   • Baseboards: 45 linear ft                            │
│                                                           │
├──────────────────────────────────────────────────────────┤
│ FINANCIAL SUMMARY                                        │
│                                                           │
│ Estimated Total:        $8,450                          │
│ Actual Expenses:        $7,920                          │
│ Insurance Deductible:   $5,900                          │
│ Client Responsibility:  $2,020                          │
│ Client Payment Received: $2,020 ✅                      │
│                                                           │
├──────────────────────────────────────────────────────────┤
│ TECHNICIAN NOTES                                        │
│                                                           │
│ "Job completed successfully. Customer satisfied with    │
│ work. All materials properly disposed. Ready for         │
│ invoicing." - Marcus Johnson                            │
│                                                           │
├──────────────────────────────────────────────────────────┤
│                                                           │
│ [❌ Reject]  [✅ Approve & Close Job]                   │
│                                                           │
└──────────────────────────────────────────────────────────┘

__________________________________________________

# FEATURE IMPLEMENTATION ROADMAP

## Sprint 1 (Weeks 1-2): Foundation & Authentication

[ ] Firebase project setup

[ ] React project scaffolding with TypeScript

[ ] Firebase Auth implementation (email/password)

[ ] User roles and permissions system

[ ] Offline login with cached credentials

[ ] Basic routing and layout components

[ ] Entrusted brand CSS implementation

[ ] Database seed data generation

## Sprint 2 (Weeks 3-4): Core MIT Tech App - Install Workflow

[ ] Job selection and daily list view

[ ] Install workflow step components (At Office through Leaving House)

[ ] Room management (add, edit, view rooms)

[ ] Moisture reading data entry

[ ] Equipment calculator (IICRC standard)

[ ] Equipment scanning (QR code integration)

[ ] Drying chamber setup interface

[ ] Local state management with Zustand

## Sprint 3 (Weeks 5-6): Photos & Documentation

[ ] Photo capture from mobile camera

[ ] Firebase Cloud Storage integration

[ ] Photo gallery and organization (by room/step)

[ ] Photo upload queue for offline scenario

[ ] Photo tagging and captioning

[ ] Document upload (certificates, waivers)

## Sprint 4 (Weeks 7-8): Demo & Check Service Workflows

[ ] Demo workflow step components

[ ] Check Service workflow step components

[ ] Equipment adjustment and movement tracking

[ ] Daily readings data entry

[ ] Material removal documentation

## Sprint 5 (Weeks 9-10): Pull & Completion Workflows

[ ] Pull workflow step components

[ ] Final moisture readings

[ ] Equipment removal & scanning

[ ] Safety verification checklist

[ ] Job completion summary

## Sprint 6 (Weeks 11-12): Payments & Offline Sync

[ ] Stripe payment integration

[ ] Payment collection UI (cash jobs)

[ ] Receipt generation and storage

[ ] Offline data queuing (IndexedDB)

[ ] Sync manager and conflict resolution

[ ] Service worker setup

## Sprint 7 (Weeks 13-14): MIT Lead Dashboard - Monitoring

[ ] Daily schedule overview

[ ] Job status by zone

[ ] Red flag system and alerts

[ ] Job detail viewing panel

[ ] Equipment tracking

## Sprint 8 (Weeks 15-16): MIT Lead Dashboard - Management

[ ] Job approval workflow

[ ] Work order creation and editing

[ ] Work order scheduler

[ ] Technician assignment

[ ] Equipment inventory management

## Sprint 9 (Weeks 17-18): Reporting & Export

[ ] PDF dry log generation

[ ] CSV export (jobs, equipment, readings)

[ ] Report templates

[ ] Financial report generation

[ ] Equipment usage report

## Sprint 10 (Weeks 19-20): Testing & Polish

[ ] E2E testing (real device on iOS/Android)

[ ] Performance optimization

[ ] Accessibility audit

[ ] UX refinement based on testing

[ ] Bug fixes and edge cases

__________________________________________________

# USER STORY MAPPING

[Detailed mapping of all 389+ user stories to specific components and features will follow - this is where your Excel sheet inputs directly]

## Example Mapping Structure

USER STORY: "As a MIT Tech, I want to capture room dimensions so that equipment can be properly calculated"

COMPONENT: RoomForm.tsx
FEATURE: Install Workflow → Inside House → Room by Room Evaluation
FIREBASE COLLECTION: jobs → rooms[roomId]
DATA FIELDS:
  - roomName: string
  - dimensions.length: number
  - dimensions.width: number
  - dimensions.height: number
  - dimensions.squareFootage: number (calculated)

UI ELEMENTS:
  - TextInput for room name
  - NumberInput for length/width/height
  - Auto-calculated square footage display
  - Save button
  - Cancel button

VALIDATION:
  - Room name required
  - Dimensions > 0
  - Height typically 8-12 feet (warn if outside)

OFFLINE: ✅ (stored in IndexedDB until sync)
PHOTO EVIDENCE: ✅ (room photo attached)

__________________________________________________

# EQUIPMENT CALCULATIONS (IICRC STANDARDS)

## IICRC Dehumidification Formula

// services/equipment/calculations.ts

interface RoomCalculation {
  squareFootage: number;
  waterCategory: 'Category 1' | 'Category 2' | 'Category 3';
  ceilingHeight: number;
  roomVolume: number;
}

export const equipmentCalculations = {
  // Calculate total cubic footage for a room
  calculateVolume(length: number, width: number, height: number): number {
    return length * width * height;
  },
  
  // IICRC standard dehumidifier PPD requirement
  // Rule: 1 PPD per 100 cubic feet for normal conditions
  // Adjusted for water category and humidity
  calculateDehumidifierNeeds(calculation: RoomCalculation): number {
    const { roomVolume, waterCategory } = calculation;
    
    let baseMultiplier = 1;
    
    switch (waterCategory) {
      case 'Category 1':  // Clean water
        baseMultiplier = 1;
        break;
      case 'Category 2':  // Gray water
        baseMultiplier = 1.3;
        break;
      case 'Category 3':  // Contaminated water
        baseMultiplier = 1.5;
        break;
    }
    
    // Base: 1 PPD per 100 cubic feet
    const basePPD = roomVolume / 100;
    return Math.ceil(basePPD * baseMultiplier);
  },
  
  // Air mover calculations
  // Rule: 1 CFM per 100 square feet for drying
  calculateAirMoverNeeds(squareFootage: number): number {
    return Math.ceil(squareFootage / 100);
  },
  
  // Air scrubber calculations
  // Rule: 1 unit per 200-300 square feet for water damage
  calculateAirScrubberNeeds(squareFootage: number): number {
    return Math.ceil(squareFootage / 250);
  },
  
  // Estimate drying time (IICRC standard)
  // Typical: 3-5 days for Category 1, 5-7 for Cat 2, 7-14 for Cat 3
  estimateDryingTime(waterCategory: string): { min: number; max: number; } {
    const estimates = {
      'Category 1': { min: 3, max: 5 },
      'Category 2': { min: 5, max: 7 },
      'Category 3': { min: 7, max: 14 }
    };
    return estimates[waterCategory as keyof typeof estimates] || { min: 5, max: 7 };
  },
  
  // Get recommended equipment models based on PPD requirement
  recommendEquipmentModels(ppdNeeded: number) {
    const dehumidifiers = [
      { model: 'COMPACT-200', ppd: 200 },
      { model: 'PRO-400', ppd: 400 },
      { model: 'PRO-500', ppd: 500 },
      { model: 'PRO-600', ppd: 600 }
    ];
    
    let remaining = ppdNeeded;
    const recommended = [];
    
    // Use largest units first for efficiency
    for (let i = dehumidifiers.length - 1; i >= 0; i--) {
      while (remaining >= dehumidifiers[i].ppd) {
        recommended.push(dehumidifiers[i]);
        remaining -= dehumidifiers[i].ppd;
      }
    }
    
    // Cover remainder
    if (remaining > 0) {
      recommended.push(dehumidifiers[0]); // Add smallest unit
    }
    
    return recommended;
  }
};

__________________________________________________

# DATA EXPORT & REPORTING

## PDF Dry Log Generation

// services/exports/pdfGenerator.ts

import jsPDF from 'jspdf';
import html2canvas from 'html2canvas';

export const pdfService = {
  async generateDryLog(jobId: string): Promise<Blob> {
    const job = await getJobData(jobId);
    const doc = new jsPDF({ orientation: 'portrait', unit: 'mm', format: 'a4' });
    
    // Header with logo and job info
    doc.setFillColor(248, 123, 77);
    doc.rect(0, 0, 210, 30, 'F');
    
    doc.setTextColor(255, 255, 255);
    doc.setFontSize(24);
    doc.setFont('Arial', 'bold');
    doc.text('DRY LOG REPORT', 15, 20);
    
    doc.setFontSize(10);
    doc.setTextColor(50, 50, 50);
    doc.text(`Job ID: ${job.jobId}`, 15, 40);
    doc.text(`Customer: ${job.customerInfo.name}`, 15, 47);
    doc.text(`Address: ${job.customerInfo.address}`, 15, 54);
    doc.text(`Claim #: ${job.insuranceInfo.claimNumber}`, 15, 61);
    
    // Rooms section
    let yPosition = 75;
    doc.setFont('Arial', 'bold');
    doc.setFontSize(14);
    doc.text('AFFECTED ROOMS & MATERIALS', 15, yPosition);
    yPosition += 15;
    
    for (const room of job.rooms) {
      doc.setFont('Arial', 'bold');
      doc.setFontSize(12);
      doc.text(`${room.roomName} (${room.squareFootage} sq ft)`, 20, yPosition);
      yPosition += 8;
      
      doc.setFont('Arial', 'normal');
      doc.setFontSize(10);
      for (const material of room.materialsAffected) {
        doc.text(
          `• ${material.materialType}: ${material.squareFootageAffected} sq ft removed`,
          25,
          yPosition
        );
        yPosition += 6;
      }
      yPosition += 3;
    }
    
    // Equipment section
    yPosition += 10;
    doc.setFont('Arial', 'bold');
    doc.setFontSize(14);
    doc.text('EQUIPMENT DEPLOYED', 15, yPosition);
    yPosition += 15;
    
    for (const chamber of job.equipment.chambers) {
      doc.setFont('Arial', 'bold');
      doc.setFontSize(11);
      doc.text(`Chamber: ${chamber.chamberName}`, 20, yPosition);
      yPosition += 8;
      
      doc.setFont('Arial', 'normal');
      doc.setFontSize(10);
      doc.text(`• Dehumidifiers: ${chamber.dehumidifiers.length}`, 25, yPosition);
      yPosition += 5;
      doc.text(`• Air Movers: ${chamber.airMovers.length}`, 25, yPosition);
      yPosition += 5;
      doc.text(`• Air Scrubbers: ${chamber.airScrubbers.length}`, 25, yPosition);
      yPosition += 8;
    }
    
    // Convert to blob
    return doc.output('blob');
  },
  
  async downloadPDF(jobId: string) {
    const blob = await this.generateDryLog(jobId);
    const url = URL.createObjectURL(blob);
    const link = document.createElement('a');
    link.href = url;
    link.download = `Dry_Log_${jobId}.pdf`;
    link.click();
    URL.revokeObjectURL(url);
  }
};

## CSV Export

// services/exports/csvExporter.ts

export const csvService = {
  generateJobsCSV(jobs: any[]): string {
    const headers = [
      'Job ID',
      'Customer Name',
      'Address',
      'Status',
      'Claim Number',
      'Total Area (sq ft)',
      'Install Date',
      'Completion Date',
      'Assigned Tech'
    ];
    
    const rows = jobs.map(job => [
      job.jobId,
      job.customerInfo.name,
      job.customerInfo.address,
      job.jobStatus,
      job.insuranceInfo.claimNumber,
      job.equipment.calculations.totalAffectedSquareFootage,
      new Date(job.workflowPhases.install.startedAt).toLocaleDateString(),
      job.workflowPhases.pull?.completedAt
        ? new Date(job.workflowPhases.pull.completedAt).toLocaleDateString()
        : 'N/A',
      job.scheduledTechnician
    ]);
    
    const csvContent = [
      headers.join(','),
      ...rows.map(row => row.map(cell => `"${cell}"`).join(','))
    ].join('\n');
    
    return csvContent;
  },
  
  downloadCSV(filename: string, content: string) {
    const blob = new Blob([content], { type: 'text/csv;charset=utf-8;' });
    const link = document.createElement('a');
    const url = URL.createObjectURL(blob);
    link.setAttribute('href', url);
    link.setAttribute('download', filename);
    link.style.visibility = 'hidden';
    document.body.appendChild(link);
    link.click();
    document.body.removeChild(link);
  }
};

__________________________________________________

# TESTING STRATEGY

## Unit Tests

// __tests__/services/equipment/calculations.test.ts

import { equipmentCalculations } from '@/services/equipment/calculations';

describe('Equipment Calculations', () => {
  describe('calculateDehumidifierNeeds', () => {
    it('should calculate PPD for Category 1 water', () => {
      const result = equipmentCalculations.calculateDehumidifierNeeds({
        squareFootage: 1000,
        waterCategory: 'Category 1',
        ceilingHeight: 8,
        roomVolume: 8000
      });
      
      // 8000 cubic feet / 100 = 80 PPD * 1 multiplier = 80
      expect(result).toBe(80);
    });
    
    it('should calculate PPD for Category 3 water with higher multiplier', () => {
      const result = equipmentCalculations.calculateDehumidifierNeeds({
        squareFootage: 1000,
        waterCategory: 'Category 3',
        ceilingHeight: 8,
        roomVolume: 8000
      });
      
      // 8000 / 100 = 80 * 1.5 = 120
      expect(result).toBe(120);
    });
  });
  
  describe('estimateDryingTime', () => {
    it('should return 3-5 days for Category 1', () => {
      const result = equipmentCalculations.estimateDryingTime('Category 1');
      expect(result).toEqual({ min: 3, max: 5 });
    });
  });
});

## Integration Tests

// __tests__/integration/jobWorkflow.test.ts

describe('Job Workflow Integration', () => {
  it('should complete full install → pull workflow', async () => {
    // Create job
    let job = await jobService.createJob({
      customerInfo: { /* ... */ },
      insuranceInfo: { /* ... */ }
    });
    
    // Add rooms
    await roomService.addRoom(job.jobId, { roomName: 'Master Bedroom' });
    
    // Start install
    await jobService.updateJobStatus(job.jobId, 'Install');
    
    // Add readings
    await readingService.addReading(job.jobId, { /* ... */ });
    
    // Complete phases
    job = await jobService.moveToNextPhase(job.jobId); // Demo
    job = await jobService.moveToNextPhase(job.jobId); // Check Service
    job = await jobService.moveToNextPhase(job.jobId); // Pull
    
    expect(job.jobStatus).toBe('Complete');
  });
});

## E2E Tests (Cypress)

// cypress/e2e/mit-tech-workflow.cy.ts

describe('MIT Tech App - Complete Workflow', () => {
  beforeEach(() => {
    cy.login('marcus.johnson@entrusted.com', 'Demo@12345');
  });
  
  it('should complete install day workflow', () => {
    // Dashboard - select job
    cy.contains('INSTALL').click();
    cy.contains('Johnson Family').click();
    
    // Office step
    cy.get('[data-test="review-jobs"]').click();
    cy.get('[data-test="next-step"]').click();
    
    // Add room
    cy.get('[data-test="add-room"]').click();
    cy.get('input[name="roomName"]').type('Master Bedroom');
    cy.get('input[name="length"]').type('15');
    cy.get('input[name="width"]').type('12');
    cy.get('input[name="height"]').type('8');
    cy.get('[data-test="save-room"]').click();
    
    // Take photos
    cy.get('[data-test="take-photo"]').click();
    cy.get('button:contains("Allow")').click(); // Camera permission
    
    // Continue through workflow steps
    cy.get('[data-test="next-step"]').click();
    // ... more steps
  });
});

__________________________________________________

# DEPLOYMENT & SETUP

## Firebase Setup Checklist

Project Configuration:
☐ Create Firebase project in console
☐ Enable Firestore Database
☐ Enable Cloud Storage
☐ Enable Firebase Authentication (Email/Password)
☐ Enable Realtime Database (for sync coordination)
☐ Set security rules (copy from schema section above)
☐ Create service account for seed data script
☐ Set up Stripe webhook in Firebase Functions
☐ Configure CORS for Cloud Storage

Hosting:
☐ Enable Firebase Hosting
☐ Configure domain/custom URL
☐ Set up SSL certificate

## React PWA Setup Checklist

Web App Configuration:
☐ Generate app icons (192px, 512px)
☐ Create manifest.json with app metadata
☐ Register service worker in index.tsx
☐ Configure webpack for PWA (create-react-app handles this)
☐ Test add-to-home-screen on iOS/Android
☐ Configure offline page
☐ Set up workbox caching strategies

Environment Variables (.env):
REACT_APP_FIREBASE_API_KEY=...
REACT_APP_FIREBASE_PROJECT_ID=...
REACT_APP_STRIPE_PUBLIC_KEY=...
REACT_APP_API_BASE_URL=...

## Deployment Commands

# Install dependencies
npm install

# Build for production
npm run build

# Run tests
npm test -- --coverage

# Deploy to Firebase
firebase deploy --only hosting

# View logs
firebase functions:log

__________________________________________________

# CONCLUSION & NEXT STEPS

This development plan provides a comprehensive roadmap for building the MIT Dry Logs App. The modular architecture allows for parallel development across components, and the detailed specifications ensure consistency with Entrusted's brand and business requirements.

Key Success Factors:

**Real-time collaboration** - Use Firestore listeners for multi-user scenarios

**Offline-first mentality** - Test every feature without network

**Validation & error handling** - Catch issues early for data quality

**User feedback loops** - Regular testing with MIT techs and leads

**Performance monitoring** - Track app performance and user behavior

For Developer Implementation:

Start with Sprint 1 foundation

Build components in isolated branches

Integrate frequently into development branch

Test offline scenarios extensively

Gather user feedback after each major feature

__________________________________________________

END OF DEVELOPMENT PLAN

For additional details, data examples, or code snippets for specific features, please request clarification.